## Slide 1: AI-Powered Personalized Learning Platform Using LLMs
Hui Tao

## Slide 2
Objectives:
Provide a personalized, adaptive learning system for Year 9 Geometry
Offer teachers data-driven AI tool recommendations and visual dashboards
Tech Stack:
Frontend: React + Tailwind CSS
Backend: FastAPI (Python) with MongoDB/PostgreSQL
LLM Integration: OpenAI/Anthropic API using prompt engineering
Timeline: 3 Months

## Slide 3
Assessment Requirements & Our Approach
Pitch & Business Case (Week 4, 20%):
  Deliver a project concept demo and feasibility report
  Present initial UI prototype and technical architecture
Milestone & Testing Plan (Week 8, 15%):
  Submit Alpha version and detailed testing plan
Final Demo (Week 13, 15%):
  Showcase complete system functionality (student & teacher sides)
Final Report (Week 14):
  Provide a comprehensive project report including implementation details and data analysis

## Slide 4
Milestone Timeline (Summary)
Week 1-4:
  Requirements Analysis & Prototype Design
  Deliverables: Requirements Report, System Architecture Document, Initial UI Prototype
Week 4:
  Pitch & Business Case Submission
Week 5-8:
  Core Functionality Development & Alpha Testing
  Deliverables: Basic adaptive content for students, initial teacher dashboard, testing plan
Week 9-12:
  System Refinement & User Testing
  Deliverables: Expanded question types, optimized adaptive algorithms, user feedback data
Week 13:
  Final Software Demo
Week 14:
  Final Report Submission

## Slide 5
Uses rule-based adaptive algorithms and knowledge maps to adjust learning paths
Focuses on pre-designed, static curriculum content
Based on Knowledge Space Theory with comprehensive pre-assessment to determine student mastery
Uses fixed dependency graphs to recommend content
McGraw-Hill, Pearson, and Houghton Mifflin Harcourt
Employs big data analytics and machine learning to predict student performance
https://support.knewton.com/s/article/Getting-Started-with-Knewton-Alta-for-Students

## Slide 6
Core Modules & Technical Implementation
Student Side (Year 9 Geometry):
  Interactive Geometry Questions and Adaptive Learning Paths
  Real-time generation of personalized questions and feedback using LLM API
Teacher Side:
  Data Dashboard: Class performance, common errors, progress tracking
  AI Tool Recommendations: Insights for targeted teaching interventions
Backend:
  FastAPI service handling REST API calls and business logic
  Database (MongoDB/PostgreSQL) for storing user data and logs
LLM Integration:
  Prompt engineering converts curriculum and knowledge graphs into effective prompts
  Calls to OpenAI/Anthropic API generate personalized content and detailed explanations

## Slide 7
Prompt Engineering Implementation
Knowledge Graph & Curriculum Preparation:
  Break down Year 9 Geometry into fine-grained nodes (e.g., Similar Triangles, Pythagorean Theorem)
  Construct a JSON-based knowledge graph defining prerequisites and common errors
Design Prompt Templates:
  Develop standardized templates with variable placeholders
  Example Template: "Topic: {KnowledgePoint}
  Description: {Definition}
  Generate a {QuestionType} question for Year 9 students on this topic. Include detailed explanation focusing on {KeyConcepts}."
LLM API Call:
  Use Python to encapsulate API calls (e.g., OpenAI API) with constructed prompts
  Process and format returned content for display on the platform

## Slide 8
User Testing & Feedback Mechanism
User Testing Phase (Weeks 9-12):
  Pilot with 10-30 students and 1-2 teachers
  Collect data via questionnaires, log files, and interviews
Data Collection:
  Record student responses, accuracy, response times, and adaptive learning paths
Feedback Loop:
  Analyze data to refine prompt templates and adaptive algorithms
  Generate iterative reports for continuous system improvement